SIMPLE IT PROJECT AGREEMENT

Superstore Sales Data Analysis

| Project Name | Superstore Sales Data Analysis |
| --- | --- |
| Course | IT Project Management |
| Development Team | Mala_Team |
| Date | 07.09.2026 |

1. Project Purpose

The purpose of this project is to analyze the Superstore Sales Dataset using Python and Pandas to understand sales performance, customer segments, product categories, discounts, profitability, regional differences, shipping information, and sales trends. The project transforms raw retail data into useful insights that can support better business decision-making.

2. Project Scope

The development team will perform the following main functions:

Load and inspect the Superstore Sales Dataset.

Clean and prepare the dataset using Pandas.

Check missing values, duplicate records, and data types.

Convert Order Date and Ship Date into datetime format.

Create the Shipping Days feature.

Perform grouping, sorting, aggregation, and pivot-table analysis.

Analyze sales, profit, customer segments, products, regions, discounts, and monthly trends.

Create data visualizations and interpret the analytical results.

Activities outside the agreed Superstore data-analysis objectives are outside the current project scope.

3. Project Requirements

The project is expected to answer the following key business questions:

Which product categories generate the highest sales?

Which categories and sub-categories generate the highest profit?

Which customer segment contributes the most sales?

Which regions have the highest sales?

What is the relationship between discounts and profit?

Which products have the highest sales?

How do sales change over time?

Which shipping methods are used most frequently?

The analysis will use Pandas operations such as filtering, sorting, grouping, aggregation, and pivot tables to produce the required results.

4. Project Deliverables

The development team will provide the following deliverables:

Cleaned and prepared Superstore dataset.

Python/Jupyter Notebook containing the data preparation and analysis code.

Analysis results for categories, profit, regions, customer segments, products, discounts, and monthly sales.

Pivot tables comparing sales across regions and product categories.

Visualizations including sales by category, profit by category, sales by region, customer segment analysis, top products, monthly sales trend, and discount vs. profit.

Final project report containing methodology, key findings, business insights, and conclusions.

Final presentation of the project results.

5. Schedule and Responsibilities

Project Timeline: 5 weeks

| Period | Dates | Activities |
| --- | --- | --- |
| Week 1 | 07 Sep – 13 Sep | Dataset search and project planning |
| Week 2 | 14 Sep – 20 Sep | Data cleaning and preparation |
| Week 3 | 21 Sep – 27 Sep | Data analysis and visualization |
| Week 4 | 28 Sep – 05 Oct | Results interpretation and report writing |
| Week 5 | 06 Oct – 13 Oct | Final report and presentation preparation |
| Presentation | 14 Oct | Final project presentation |

Team Members and Responsibilities:

| Member | Group | Role / Responsibilities |
| --- | --- | --- |
| Malohat | I24A | Leader — coordinates the project, organizes tasks, supervises progress, and prepares the final report/presentation. |
| Zevar | I24A | Helper — supports data preparation, analysis, visualization, and documentation. |
| Amirabegim | I24C | Member — supports data analysis, interpretation, visualization, and documentation. |

6. Budget

Project Budget: $0. This is an academic project based on the Superstore Sales Dataset and Python/Pandas analysis; no paid development resources or external project costs are specified in the project documentation.

7. Customer / Stakeholder Responsibilities

For the purposes of this academic project, the project team will act as both the analysis team and the primary project stakeholder group.

Define and maintain the agreed project objectives and analysis questions.

Use the selected Superstore dataset as the project data source.

Review the analysis results and interpretations.

Check that the final report and presentation address the agreed objectives.

8. Changes to the Project

If major changes are requested to the project objectives, scope, dataset, analysis questions, or deliverables, the team will review and agree on the changes before implementation. Changes should not affect the agreed academic deadline without team approval.

9. Agreement and Approval

The project team agrees to cooperate in good faith and work toward completing the Superstore Sales Data Analysis project according to the agreed requirements, responsibilities, timeline, and academic objectives.

| Team Name | Mala_Team |
| --- | --- |
| Team Leader | Malohat |
| Team Leader Signature | ____________________________ |
| Team Members | Zevar; Amirabegim |
| Date | 14.10.2026 |

Mala_Team • IT Project Management • Superstore Sales Data Analysis